CHIRON

not your normal fitness app

Camera-Based Personal Movement Analysis for Exercise

Project Progress Report

Submitted by

Nitish

Dominic

Bachelor of Computer Applications (BCA), Final Year

Under the guidance of

[Mentor's Name]

[College Name]

September 2026

# Contents

1. Introduction

1.1 What Chiron is

1.2 Why we chose this project

1.3 What Chiron is not

2. Objectives and Research Question

2.1 Objectives

2.2 Research question

2.3 Scope

3. How the App Works (User's View)

3.1 Screens

4. System Design

4.1 Overall architecture

4.2 Modules

4.3 The real-time pipeline

4.4 How a repetition is counted

4.5 After a set: records and storage

4.6 Exercise library

4.7 Analysis layers and claim levels

4.8 Design rules we follow

5. Technologies Used

5.1 Tools, languages and libraries

5.2 Datasets

5.3 How we develop

6. Work Completed So Far

6.1 Phase P0: Architecture lock

6.2 Phase P1: Shared core types

6.3 Phase P2: Kinematics and filtering

6.4 Phase P3: Exercise profiles and rep engine

6.5 App features

6.6 Connecting the camera (live analysis)

6.7 Testing

7. Problems We Faced and How We Solved Them

7.1 A hidden internet permission

7.2 What counts as one bicep curl?

7.3 Front-camera mirroring

7.4 Angles distorted by the frame shape

7.5 Smoothing makes things late

7.6 Bugs found by testing

7.7 Health Connect and Android versions

7.8 Database security

8. Current Status

8.1 Progress by phase

8.2 Currently in progress

9. Work Remaining

9.1 Device testing (Phase B / P4)

9.2 Remaining phases

9.3 Planned app features: making Chiron a complete fitness app

9.4 Evaluation plan

9.5 Order of the next steps

10. Limitations and Risks

11. Conclusion

References

Appendix A: Glossary

Appendix B: Project Files and How to Run It

Declaration and Signatures

# Summary

Chiron is an Android app we are building as our final-year project. It uses the phone's camera and Google's MediaPipe Pose model to find 33 body points in each frame, and our own analysis engine turns those points into repetition counts, hold times, range of motion, tempo and left/right symmetry, all on the phone. The engine is written once in Kotlin Multiplatform and shared, while the Android app handles the camera, the screens and storage.

So far we have completed the architecture, the shared engine, all 15 exercise profiles (17 library entries), local storage, the history dashboard with streaks, Health Connect integration, account sign-in with cloud sync, and the live camera screen, which now counts reps and times holds. The last full test run passed with 1,078 test executions and no failures.

What remains is testing on a real phone, the personal calibration feature, the technique-feedback rules, the machine learning parts, and the evaluation on the public MM-Fit dataset, which will answer our research question: whether personal baselines work better than one-size-fits-all thresholds. We also plan to turn Chiron into a complete fitness app, with form feedback as the main feature and a new design, five pages, a streak calendar with fire icons and streak freezes, reminders, a workout generator with guided workouts, and smaller features such as a rest timer and personal records. The sections below explain the design, what has been done, the problems we ran into, and the plan for the rest of the project.

# 1. Introduction

## 1.1 What Chiron is

Chiron is an Android app that watches a person exercise through the phone's camera and analyses their movement. It counts repetitions, times holds like a plank, and measures things such as how far each joint bends (range of motion), how fast each part of the movement is (tempo), and whether the left and right sides of the body are moving equally. Later in the project it will also learn what is normal for each individual user through a short calibration, and use that to point out repetitions that are unusual for that person.

Everything is done on the phone itself. The camera image is turned into 33 body points (called landmarks) by Google's MediaPipe Pose model, and our own analysis engine works on those points. No video is stored or uploaded at any point.

The app is named after Chiron, the wise centaur of Greek mythology who trained heroes such as Achilles, Heracles and Asclepius. That is what we want the app to be: a trainer that watches how you move and helps you improve. Our tagline is "Chiron: not your normal fitness app", because most fitness apps only log what you tell them, while Chiron actually watches and measures the movement itself. The project started under the working name Kinesis, and that name is still used inside the code (package names, the repository folder and some class names such as KinesisEngine), so it appears in a few technical places in this report.

## 1.2 Why we chose this project

Most fitness apps either just log workouts that the user types in, or they use a watch or phone sensor that only knows roughly how the arm is moving. Camera-based apps that do exist usually give one fixed rule for everyone, for example "go below 90 degrees in a squat". But people's bodies are different. Someone with long legs or less ankle mobility will have a different normal squat depth from someone else, and a single rule will keep flagging them even when nothing is wrong.

We wanted to build something that measures movement properly, keeps the left and right side separate so imbalances show up, and compares a person to their own normal rather than to an average person. We were also interested in the engineering side: doing real-time analysis at around 30 frames per second on a phone, and doing it in a way that can actually be tested and evaluated instead of just looking like it works.

## 1.3 What Chiron is not

Chiron is not a medical or physiotherapy tool and it does not diagnose anything. It is explainable movement analysis for normal exercise. We have kept this line very clear throughout the project, both in the code and in how results are described, because it affects what the app is allowed to claim.

# 2. Objectives and Research Question

## 2.1 Objectives

- Build an Android app that detects a person's pose from the camera in real time and analyses their exercise on the phone.

- Count repetitions reliably for repetition exercises and time holds for isometric exercises like plank.

- Measure range of motion, tempo and left/right symmetry, always keeping the two sides of the body separate.

- Personalise the analysis using each user's own calibration repetitions instead of one fixed threshold for everyone.

- Add rule-based technique feedback for the main exercises, using thresholds taken from published research, clearly labelled as not validated by us.

- Evaluate the system properly on a public dataset (MM-Fit) and on our own phone, and report only numbers that were actually measured.

- Keep the app offline-first and privacy-friendly: all analysis on the phone, no video stored, and only finished workout summaries synced to the user's account.

- Make Chiron a complete, easy-to-use fitness app around the form-feedback feature, with a streak calendar, a workout generator, reminders and a modern interface (planned, Section 9.3).

## 2.2 Research question

The main question our evaluation tries to answer is:

Do personal baselines work better than one-size-fits-all population thresholds for flagging unusual movement?

We will answer this with three linked studies on the MM-Fit dataset (explained in Section 9.4): how much people naturally differ from each other compared to how much their own reps vary, how often a fixed rule versus a personal rule flags normal reps, and how many calibration reps are needed before a personal baseline becomes stable.

## 2.3 Scope

- Platform: Android phone (tested on our test phone, a Nothing Phone 2a). The analysis engine is also compiled for desktop Java and JavaScript, mainly for testing and a cross-platform comparison.

- Exercises: 15 exercise profiles, presented as 17 library entries because two of them are variants (Goblet Squat and Reverse Lunge) that reuse their parent exercise's analysis. The full list is in Section 4.6.

- Two analysis modes: repetition exercises (squat, curl, push-up and so on) and isometric holds (plank, wall sit, side plank).

- No training data collected by us. Chiron uses public datasets only, and does not need any self-recorded or self-labelled data.

# 3. How the App Works (User's View)

This is what using the app looks like from start to finish:

- The user opens the app and signs in with email and password. Above the sign-in button there is a short notice explaining exactly what data leaves the phone (workout summaries) and what never does (video, photos, camera frames).

- They open the exercise library and pick an exercise, for example squats. Each entry shows the camera view it needs, whether it is a hold, and its tier.

- The phone is propped up so the camera can see the whole body, and the live screen opens with the camera preview.

- As they exercise, a stick-figure skeleton is drawn over their body. A large counter shows the reps, with the current phase underneath (TOP, DESCENDING, BOTTOM, ASCENDING). For holds, it shows the time held instead.

- The skeleton colour shows tracking quality: bright green when joints are tracked well, dim green when tracking is weaker, grey-green when a joint cannot be seen, and amber (thicker and pulsing) when something needs attention, such as a rep that was abandoned halfway.

- When they press END SET, or leave the screen, the set is saved on the phone. If they are signed in, it is uploaded to their account later in the background.

- The History screen then shows their day streak, total sessions, total reps, total hold time, and for each exercise the reps, sets and average range of motion for the left and right side separately. It also shows daily steps, active calories and average heart rate from Health Connect, next to Chiron's own numbers.

## 3.1 Screens

| Screen | What it does |
| --- | --- |
| Sign-in | Email/password login using Firebase. Shows a clear data disclosure before sign-in. The signed-in email stays visible at the top of the app. |
| Exercise library | Lists all 17 entries from the engine, with camera view, posture, hold/repetition, tier, and parent exercise for variants. |
| Live analysis | Camera preview with the skeleton overlay, rep count, movement phase and tracking state, plus an END SET control. A separate version shows hold time for plank, wall sit and side plank. Clear messages are shown instead of a zero count if the camera permission is refused, the pose model is missing, or the device can't run MediaPipe. |
| History (dashboard) | Current and longest streak, sessions, valid reps, hold seconds, per-exercise summaries, and range of motion for left and right shown separately. |
| Daily context | Steps, active calories and mean heart rate read from Health Connect (read-only). If data is missing, it says why (not installed, permission denied, device too old, and so on) and offers a button to grant access. |

The visual theme is bright green on near-black with a monospace font. We chose monospace because the screen is mostly numbers that change while you watch, and in a normal font a counter going from 9 to 10 shifts sideways. The "attention" colour is amber and not red on purpose: about eight percent of men have red-green colour blindness, and for them a red joint on a green skeleton would look the same as a green one. The attention state also uses a thicker line and is the only thing that pulses, so it can be noticed even without seeing colour. We are planning to replace this green-on-black look with a modern dark fitness design as part of the app features described in Section 9.3, while keeping the skeleton colours and their contrast rules exactly as they are.

# 4. System Design

## 4.1 Overall architecture

The project is split into a shared analysis engine and a thin Android app around it. The engine is written in Kotlin Multiplatform, which means the same code is compiled for Android, for the desktop Java runtime (used for fast tests), and for JavaScript. The Android app only does the things that are specific to a phone: using the camera, running the pose model, drawing the screens, and storing data. All decisions about movement are made in the shared engine.

Figure 1: Overall architecture of Chiron

## 4.2 Modules

| Module | Contents |
| --- | --- |
| :core:domain | Shared data types: the landmark model, the BilateralSignal type that keeps left and right separate, claim levels and findings, the exercise profile interface, and the records for repetitions, holds, sets and sessions. |
| :core:analysis | The engine: geometry, joint angles and velocities, landmark normalisation, the validity check, filters, the repetition state machine, the bilateral rep tracker, the hold analyser, the live analysis orchestrators, all exercise profiles, and dashboard/streak calculations. Also contains the small JavaScript interface (KinesisEngine) used for the cross-platform study. |
| :app | Android code: camera capture, the MediaPipe wrapper, the pose adapter, the skeleton overlay, Compose screens, Room database, Health Connect, Firebase sign-in and sync. |
| :desktop | Empty placeholder for a future replay tool that could play back exported sessions on a laptop. |

## 4.3 The real-time pipeline

The most important part of the system is what happens to every single camera frame, about 30 times per second. Figure 2 shows the steps.

Figure 2: What happens to each camera frame

- Camera frame: CameraX gives the app a camera image. The app uses 4:3 frames and checks this, so the preview on screen and the skeleton line up exactly.

- MediaPipe Pose: the pose model finds 33 body points in the frame, each with a position and a visibility score from 0 to 1.

- Pose adapter: the front camera shows a mirrored image, so the adapter swaps left and right back to the person's real left and right. It also corrects for the frame shape, because MediaPipe measures x as a fraction of the width and y as a fraction of the height, which distorts angles on a rectangular frame (see Section 7.4). After this step the engine never needs to know which camera was used.

- Validity check: the engine checks whether the joints that this exercise needs are clearly visible. A squat needs hips, knees and ankles; a curl needs shoulders, elbows and wrists. If they are not visible, the frame is marked invalid instead of guessing.

- Joint angles: the angle at the relevant joint (for example the knee) is worked out separately for the left and right side.

- Filtering: each side's angle goes through an outlier gate (which throws away sudden impossible jumps) and a smoothing filter. Each side has its own filter so a problem on one side can't disturb the other.

- Counting: for repetition exercises, a state machine per side moves through TOP, DESCENDING, BOTTOM and ASCENDING, and a full cycle is one repetition. For holds, a hold analyser tracks how long the body stays within the target range.

- Screen: the skeleton is drawn directly from each frame on a separate drawing view, while the text readout only updates when something a person could notice has changed. This keeps the app smooth.

Every step is constant time per frame. Nothing looks back over the whole session history on each frame, and the engine's per-frame code does not allocate new memory. We have tests that enforce both of these, because an app that slowly gets slower during a long set is a very common mistake in this kind of project.

## 4.4 How a repetition is counted

The rep counter is a state machine. The person starts at the TOP position (for a squat, standing). When the knee angle leaves the top range, the state becomes DESCENDING. When it reaches the bottom range it becomes BOTTOM, then ASCENDING as they come up, and when they reach the top again one repetition is counted. The thresholds have a small band around them (hysteresis) so that noise around a threshold doesn't create fake reps.

Each repetition gets a validity: VALID, ABORTED (turned back before reaching depth, or too fast), INCOMPLETE (unfinished, for example when the set ends mid-rep) or INSUFFICIENT_DATA (tracking was lost during the rep). Only valid reps add to the count.

How the two sides combine depends on the exercise. For squats, both legs move together, so one squat is counted when both sides complete a cycle, and both sides' ranges of motion are kept. For bicep curls, each arm's curl is its own repetition. We decided this by analysing the MM-Fit labels, which count one repetition per arm for curls (Section 7.2).

## 4.5 After a set: records and storage

Every finished repetition produces a RepRecord (and every hold a HoldRecord) containing the start and end time, validity, range of motion, peak and lowest angle for each side, how long the down and up phases took, and the movement resampled to 64 points so that different reps can be compared. When the set ends, these records are grouped into a session and saved to the Room database on the phone. The save does not need a network. After it succeeds, an upload is scheduled with WorkManager, which retries later if there is no connection. Saved sessions are never edited afterwards, which makes syncing between devices simple and safe.

## 4.6 Exercise library

Each exercise has a tier which controls what kind of claims the app is allowed to make about it (explained in 4.7).

| Tier | Exercises | Highest claim allowed |
| --- | --- | --- |
| A | Squat, Push-up, Bicep Curl, Lateral Raise (seated), Glute Bridge | Level 3 (technique rules) |
| B | Shoulder Press (seated), Row (near side only), Lunge, Hip Abduction, Knee Raise, Sit-up, Leg Raise | Level 2 (personal deviation) |
| C | Wall Sit, Plank, Side Plank (all holds) | Level 2 (personal deviation) |
| Variants | Goblet Squat (uses Squat), Reverse Lunge (uses Lunge) | Same as the parent |

So the correct way to count them is 15 exercise profiles across 3 tiers and 2 analysis modes, shown as 17 library entries. Lateral raise and shoulder press are seated because that is how MM-Fit records them, and results measured on the seated version should not be claimed for the standing version.

## 4.7 Analysis layers and claim levels

A big part of the design is being honest about what the app can and cannot know. Every finding the app produces carries a claim level, and this is enforced by the type system in the code, not just by the wording on screen.

| Level | Meaning | Example |
| --- | --- | --- |
| Level 1: Measurement | Something directly measured | Rep count, range of motion, tempo, left/right symmetry |
| Level 2: Personal deviation | Different from the user's own normal | "Shallower than your usual squat" |
| Level 3: Technique | A judgement about form based on a published rule | "Trunk leaning forward", "incomplete lockout" |

Tier B and C exercises cannot create a Level 3 finding at all. The code is written so that this is impossible to construct, and a permanent test checks it. The analysis itself is planned in layers:

| Layer | What it does | Evidence behind it |
| --- | --- | --- |
| 1. Deviation rules | ROM, tempo, asymmetry, consistency and drift compared with the user's baseline | The user's own calibration reps |
| 2. Technique rules | Exercise-specific form rules, Tier A only | Thresholds from published papers, each rule citing its source |
| 3. Supervised quality classifiers | Removed from scope | Would need hundreds of expert-labelled reps, which we don't have |
| 4. Personal anomaly detection | A one-class model trained on each user's own history, on the phone | Unsupervised, no labels needed |

There is also a planned exercise verifier: a classifier trained on MM-Fit that warns if the movement doesn't look like the exercise the user selected. It will never choose the exercise automatically.

## 4.8 Design rules we follow

The project has a written rulebook (CLAUDE.md) and a dated decision log (DECISIONS.md) that every piece of work follows. The most important rules are:

- Left and right are never silently averaged. Every place where two sides are combined into one number uses a named function that says how, and a test checks that nothing collapses them by accident.

- All analysis lives in the shared engine. The Android code captures, draws and stores, but makes no decisions about movement.

- The real-time path is constant time per frame, with no machine learning run on individual frames. Models only ever see a finished repetition record.

- Measure, test, document, and only then claim. No accuracy number appears anywhere, in code, documents or this report, unless it was actually measured on this system.

- Offline-first. Recording works with no internet. The only data that leaves the phone is finished session summaries for signed-in users, and the app says so.

- Every new library goes through a check (why it is needed, licence, size, offline behaviour, maintenance) before it is added, and the result is written down.

# 5. Technologies Used

## 5.1 Tools, languages and libraries

| Technology | Version | What we use it for |
| --- | --- | --- |
| Kotlin | 2.1.21 | Main language for the engine and the app |
| Kotlin Multiplatform | 2.1.21 | Compiling the shared engine for Android, desktop JVM and JavaScript |
| Android (compile/target SDK) | 35 (min 24) | The app platform |
| Android Gradle Plugin | 8.7.3 | Build system, with a version catalog for all dependencies |
| Jetpack Compose + Material 3 | BOM 2024.12.01 | App screens |
| CameraX | 1.4.1 | Camera preview and frame capture |
| MediaPipe Tasks Vision | 0.10.21 | On-device pose estimation (33 landmarks), using the pose_landmarker_lite model |
| Room (with KSP) | 2.7.1 | Local database for sessions (the source of truth) |
| Health Connect client | 1.0.0-alpha11 | Reading steps, active calories and heart rate (read-only) |
| Firebase Auth + Cloud Firestore | BoM 33.7.0 | Account sign-in and syncing session history |
| WorkManager | 2.10.0 | Background uploads that retry when there is no network |
| JUnit / kotlin.test | 4.13.2 | Unit tests on JVM, JavaScript and Android |
| Python | 3.x | Dataset analysis, and later the MM-Fit processing and statistics |
| Android Studio, Git | - | Development environment and version control |

The pose model file (pose_landmarker_lite.task, about 5.7 MB) comes separately from the MediaPipe library. We checked its model card from Google: the model is BlazePose GHUM 3D and it is released under the Apache License 2.0, which allows it to be shipped inside the app as long as the licence and attribution are included. The release APK is currently about 56 MB, mostly because of MediaPipe's native libraries for different phone processors.

One thing worth mentioning: when we added MediaPipe, it quietly pulled in a Google telemetry library that added internet permission to the app. Since the analysis is meant to be completely offline, we excluded that library rather than just hiding the permission, and added a test that fails if any unexpected network permission ever appears again.

## 5.2 Datasets

The main dataset is MM-Fit, a public dataset released under the Creative Commons Attribution 4.0 licence. It contains 10 people doing 21 workouts (about 809 minutes in total) with 10 exercise types, including squats, lunges, bicep curls, sit-ups, push-ups, rows, seated shoulder press and seated lateral raises. It has 616 labelled sets and 6,160 repetitions, and for every set the start frame, end frame, exercise and rep count were labelled by the researchers.

MM-Fit also includes skeletons from a different pose model (OpenPose, 17 joints), but we don't use those as input, because testing on a different pose format would not test the system we actually ship. Instead we will run MediaPipe ourselves over MM-Fit's RGB videos. We are currently downloading these videos (21 files, about 39 GB). The videos stay on our laptop and are only used for testing; they are never part of the app.

There are also datasets with expert labels for exercise form mistakes, which could let us test the technique rules. FLEX and Fitness-AQA both need an access request and are for non-commercial research only, and QEVD from Qualcomm has coaching feedback under a research licence. Approval is not guaranteed, so our plan does not depend on any of them. If access comes through, it would be a bonus section in the evaluation.

## 5.3 How we develop

We follow a phased plan with 13 phases (P0 to P12). Every important choice, change of plan or problem found is written as a dated entry in DECISIONS.md with the reasoning behind it, so there is a full record of why the project is the way it is. New features are written with their tests first, and after a feature is finished we deliberately break each new rule in the code (mutation testing) to make sure the tests actually catch it.

We use AI-assisted coding tools (Claude Code) as part of development. To keep this under control, all AI sessions must follow the project rulebook (CLAUDE.md), work in small reviewed batches, run the full test suite, and record their decisions in DECISIONS.md. We review the decisions and choose the direction at each step. We think this is worth stating openly because it is part of how the project was built.

# 6. Work Completed So Far

## 6.1 Phase P0: Architecture lock

We converted the original architecture documents to markdown, fixed the module structure, wrote the type-level contracts (CONTRACTS.md), decided which exercises belong to which tier, and recorded which parts of the original plan were no longer valid (for example, the original plan to collect and label our own dataset, which was removed). We also ran a small spike to prove that the same Kotlin code gives matching results on the JVM and in JavaScript. The biggest measured difference was around 10⁻¹⁴, far below the tolerance of 10⁻⁹ we use for cross-platform comparisons.

## 6.2 Phase P1: Shared core types

- The BilateralSignal type, which keeps left and right separate and only allows combining them through named functions.

- Claim levels and findings, with the rule that Tier B and C profiles cannot create a Level 3 finding.

- The 33-landmark model, landmark normalisation and the validity check.

- The pose adapter that fixes front-camera mirroring, with a permanent regression test.

- The JavaScript interface for the cross-platform study (a basic version for now; it will be completed for the parity study).

## 6.3 Phase P2: Kinematics and filtering

- Joint angles and landmark velocities, bilateral by design.

- Fixed-size ring buffers, the outlier gate, smoothing, gap filling and resampling to 64 points.

- A filter experiment (ablation) on a synthetic signal where the true value is known. It showed that at the smoothing setting we use, smoothing delays the signal by about 78 ms at 30 frames per second, and on a normal rep that delay is actually a bigger error than the noise it removes. The outlier gate removed more than 90% of the error from sudden spikes. So the smoothing value has to be tuned on the real phone, and it is still marked provisional.

- We also inspected our older prototype. Its state machine idea was good and was reused, but it recalculated the whole session every frame, which we did not port.

## 6.4 Phase P3: Exercise profiles and rep engine

- The repetition state machine and the bilateral rep tracker (one state machine per side).

- The isometric hold analyser, which the type system prevents from being used for repetition exercises and vice versa.

- All 15 exercise profiles and 2 variants, each with its required camera view, the joints it needs, and how its two sides combine.

- The bicep curl rule decided from MM-Fit's labels: one repetition per arm.

The original plan was to test the three main exercises (squat, curl, plank) on a real phone before building the other twelve. We decided to build all of them first to save time, and we recorded that this is a risk: if the phone testing finds a basic problem, it could affect all the profiles, not just three.

## 6.5 App features

- History dashboard and streaks, calculated from saved sessions and timezone-aware (including daylight saving).

- Health Connect daily context (steps, active calories, heart rate), read-only, with honest messages when data is missing.

- The app shell, theme and screens, with a colour system for the skeleton that was tested for contrast.

- Local storage with Room, and the full data model: sessions, sets, repetition records and hold records.

- Firebase sign-in and Firestore sync. This was the only deliberate change to the original "no cloud" rule, and it is limited to syncing finished session summaries. The Firestore security rules lock every user to their own data and do not allow editing or deleting past sessions. We have published these rules in the Firebase console.

## 6.6 Connecting the camera (live analysis)

This was the most recent big piece of work, done in two batches:

- The camera, MediaPipe, the pose adapter and the engine are now connected, so the live screen shows the real camera, a live skeleton and a live rep count instead of a placeholder.

- The frame-shape correction (Section 7.4), portrait lock, and a check that frames really are 4:3 so the skeleton lines up with the preview.

- Hold mode for plank, wall sit and side plank, showing time held.

- Saving sets: pressing END SET or leaving the screen ends the set once, records any unfinished rep as INCOMPLETE, and saves the session locally even with no network.

- Several smaller fixes: correct timestamps for tempo, clearing the skeleton when nobody is in frame, not showing "tracked" before any frame has arrived, treating missing visibility values as not visible, and the pulsing attention state.

## 6.7 Testing

Testing is treated as part of the design, not something added at the end. Besides normal unit tests, there are permanent guard tests that must never be removed or weakened:

- Bilateral integrity: nothing combines left and right without a named function.

- Front-camera mirroring: the same pose gives the same left and right after the adapter.

- Frame-shape correction: known angles come out correct on portrait and landscape frames.

- Claim levels: Tier B and C exercises can never produce a technique finding.

- Rep semantics: the bicep-curl definition (one rep per arm) is pinned.

- Real-time budget: the per-frame path does not allocate memory or look back over history.

- Offline guard: the app has no network permission except what the declared Firebase libraries need.

- Shared-core guard: no code in the engine depends on which camera was used.

At the last full run, the build passed with 1,078 test executions, 0 failures and 0 compiler warnings. Each shared test runs several times (on desktop JVM, JavaScript and the Android test targets), which is why the number is high. In the last batch we also ran 21 mutation checks, where each new rule in the code was deliberately broken, and every one of them was caught by its test.

# 7. Problems We Faced and How We Solved Them

## 7.1 A hidden internet permission

After adding MediaPipe, the app suddenly had internet permission even though we never asked for it. Using the manifest merger report, we traced it to a telemetry library three levels deep in MediaPipe's dependencies. We excluded that library completely and added a test that reads the final manifest and fails if any unexpected network permission appears.

## 7.2 What counts as one bicep curl?

MM-Fit's curls alternate arms, and nothing in the documents said whether one rep means one arm or both. If we got this wrong, our rep-count results would be off by a factor of two. We analysed the MM-Fit labels by measuring how many movement cycles each wrist makes per labelled repetition. For nine exercises it was exactly one cycle per labelled rep, but for curls it was 0.50 per arm, very consistently across 59 sets. So MM-Fit counts one rep per arm, and Chiron does the same.

## 7.3 Front-camera mirroring

The front camera shows a mirrored image, so without correction the app would think your left knee is your right knee. Nothing would look wrong on screen, but every left/right measurement would be swapped. The pose adapter fixes this in one place, and a permanent test checks it. It still needs to be confirmed on the real phone, because it depends on how the camera delivers frames.

## 7.4 Angles distorted by the frame shape

MediaPipe gives x as a fraction of the image width and y as a fraction of the image height. On a portrait 3:4 frame, those are different units, so angles calculated directly from them come out wrong. We calculated that a true 90° angle could read up to about 16° off, and a 160° angle up to about 6.5° off, depending on how the limb is tilted. Calibration cannot fix this because the error changes with the limb's direction. The fix was to convert both axes to the same unit in the pose adapter, before the engine sees the data. The same correction will have to be applied when we process the MM-Fit videos, otherwise results from MM-Fit won't transfer to the phone.

## 7.5 Smoothing makes things late

Our filter experiment showed that smoothing, which makes the signal look cleaner, also delays it, and on a normal repetition that delay matters more than the noise removed. This means the smoothing value can't be chosen by looking at how tidy the graph looks. It will be tuned on the phone during device testing.

## 7.6 Bugs found by testing

- A squat still in progress when the set ended was being recorded as ABORTED instead of INCOMPLETE. Found by a new test and fixed.

- The dashboard's idea of "today" ignored daylight saving, which could put a late-night session on the wrong day and break a streak. Fixed.

- When syncing, pulling a session the phone already had would have crashed the database insert. The merge now skips sessions that already exist.

- The outlier gate never accepts a sustained jump of more than 20° between frames, so a very fast movement at a low frame rate could lock one side out for the rest of the set. This was found in the last batch and is being fixed now.

## 7.7 Health Connect and Android versions

The Health Connect library needs Android 8 (API 26), but our app supports Android 7 (API 24). Instead of dropping support for older phones just for an optional panel, the app checks the Android version and simply reports that Health Connect is not available on older devices.

## 7.8 Database security

Firebase projects start in test mode, where anyone with the app's configuration can read and write the database, and that configuration is inside the APK. We wrote security rules that only let each user read and add their own sessions and never edit or delete them, and published them. They still need to be tested with a real client.

# 8. Current Status

## 8.1 Progress by phase

| Phase | Status | Notes |
| --- | --- | --- |
| P0 Architecture lock | Done | Documents, contracts, module structure |
| P1 Shared core | Done | Types, bilateral signal, claim levels, pose adapter |
| P2 Kinematics and filtering | Done | Angles, filters, ring buffers, ablation experiment |
| P3 Profiles and rep engine | Done | Rep engine, hold analyser, 15 profiles + 2 variants |
| P4 Device reality check | Next | Camera is now wired; testing on our phone is the next step |
| P5 Records and export | Partly done | Records and saving done; JSON/CSV export not built |
| P6 Calibration | Not started | Personal baselines |
| P7 Dataset pipeline | Started | MM-Fit labels analysed; videos downloading; processing not built |
| P8 Form engine | Not started | Layer 1 and Layer 2 rules |
| P9 Machine learning | Not started | Exercise verifier and personal anomaly detection (may be trimmed) |
| P10 Visualisation and Android | Mostly done | All screens and live camera work; extra visualisations and polish left |
| P11 Web app (PWA) | Cut | Removed from scope; only the JavaScript build of the engine remains |
| P12 Evaluation and write-up | Not started | Six studies and the final report |

Roughly, we would say the engineering part is a bit more than half done, but the overall project is closer to half, because the evaluation studies and the final report (which the academic value depends on) are still ahead. This is our own estimate, not a measured figure.

## 8.2 Currently in progress

- A front/back camera switch on the live screen (the back camera doesn't need mirroring and the pose model was trained on back-camera photos).

- Recording the pose model's licence properly, adding an in-app licences screen, and adding the model file to the repository.

- Fixing the outlier-gate lock-out described in 7.6.

- A debug-only readout for device testing, showing frames per second, the largest angle change per frame, the range of visibility values, and which camera is active.

- Downloading the MM-Fit videos.

# 9. Work Remaining

## 9.1 Device testing (Phase B / P4)

This is the next step and one of the most important, because nothing has run on a real phone yet. Everything so far has been tested with synthetic data. On our test phone (a Nothing Phone 2a) we will check:

- Frame rate over a long session, and whether the phone heats up and slows down during a 15-minute run.

- That the skeleton lines up with the body in the preview, for both cameras.

- Mirroring: doing curls with only the left arm and checking that the dashboard shows the range of motion under L and not R.

- That rep counts are correct for squats, curls and push-ups, and that plank hold time works.

- That visibility values from MediaPipe really are between 0 and 1, as the thresholds assume.

- How much the angle changes between frames in fast movements.

- The Lite versus Full pose model, comparing frame rate and stability.

- The first real sign-in and sync to Firestore, and that the security rules behave correctly.

- Tuning the provisional settings (smoothing and visibility thresholds) using this data.

## 9.2 Remaining phases

| Phase | What needs to be done |
| --- | --- |
| P5 Export | Export sessions as JSON and CSV. |
| P6 Calibration | A calibration step where the user does a few reps, a CalibrationBaseline record, and personal thresholds. This also allows the dashboard to show "different from your normal", which is deliberately blocked until a baseline exists. |
| P7 Dataset pipeline | Run MediaPipe over all MM-Fit videos (several hours of processing), apply the frame-shape correction, match the output with MM-Fit's set boundaries and rep counts, and build the evaluation harness. |
| P8 Form engine | Layer 1 deviation rules (range, tempo, asymmetry, consistency, drift) and Layer 2 technique rules for Tier A exercises, each rule with a citation. |
| P9 Machine learning | Exercise verifier trained on MM-Fit and tested leave-one-subject-out, and a personal anomaly model (One-Class SVM or Isolation Forest) fitted on the phone. May be trimmed if time is short. |
| P10 Polish | Setup checks before scoring (head visible, one person, not too far away), visualisations, and UI polish. |
| P12 Evaluation | Run the six studies below and write the final report. |
| Loose ends | Golden-file tests comparing the JVM and JavaScript builds, Python/Kotlin numeric comparison where ML is used, and recording the decision about the dropped Front Raise exercise. |

## 9.3 Planned app features: making Chiron a complete fitness app

So far Chiron has mainly been an analysis engine with the screens needed to use it. We want the final app to feel like a complete fitness app that people would actually use every day, with form feedback (correcting how an exercise is being done) as the main feature and other useful features around it. We have written a detailed plan for this (docs/FEATURE_PLAN.md in the project). These features will be built after testing on our phone, in four batches, and each one has to follow the same project rules as the rest of the code.

Batch 1: new design and multiple pages. The current green-on-black terminal style will be replaced by a modern dark design: dark background, rounded cards, one bright accent colour (a warm orange that matches the streak fire), a normal font with fixed-width digits so counters don't jump, and larger numbers. The app will be organised into five pages with a bottom navigation bar:

| Page | What it will show |
| --- | --- |
| Home | Today at a glance: streak flame and count, today's planned workout, a quick start button, a weekly goal ring and the last session. |
| Workouts | Exercise library with filters (body area, equipment, reps or hold), the workout generator and saved workouts. |
| Train | The live camera screen with rep count, phase, form feedback, front/back camera switch and END SET. |
| Progress | The streak calendar, session history with a detail page for each session, personal records and trends per exercise. |
| Profile | Account, settings (default camera, reminder time, sound and vibration), data export, licences, privacy and about. |

A short onboarding (three screens on first launch) will explain what the app does, what data stays on the phone, and how to place the phone: whole body in frame, head visible, one person, and within about 4 metres, which comes from the pose model's own limits.

Batch 2: form feedback, the main feature. This combines two phases that were already planned, calibration (P6) and the form engine (P8). The user does a few normal reps once per exercise so the app learns their normal movement, stored separately for the left and right side. After every rep the app then compares range of motion, tempo, left/right balance and consistency with that baseline and gives personal feedback such as "shallower than your usual squat" or "left side moving less than right". For the five Tier A exercises, technique rules based on published research thresholds will also give cues like trunk lean or incomplete lockout, and each rule will show its source. Feedback appears as a short cue after a rep (text, optional voice using the phone's built-in text-to-speech, optional vibration) and as a summary after the set. A setup check before each set will make sure the whole body, the head and the right camera view are visible, and will block scoring if not.

Batch 3: streak calendar, reminders and side features. The streak will be shown on a month calendar inside the app, where every day with a workout shows a fire icon, and the header shows a big flame with the current streak, the longest streak, and the number of streak freezes. Streak freezes work like Duolingo: for every 7 days in a row of training the user earns one freeze (holding at most 2), and if they miss a single day a freeze is used automatically so the streak continues. Days saved by a freeze show an ice icon. The freeze rules will be calculated from the saved session history rather than stored separately, so syncing or reinstalling can never break a streak. Reminders will be local notifications on days and times the user chooses, including an optional "your streak ends tonight" reminder. They will not use any cloud push service, so the app stays offline-first. Other features in this batch:

- Rest timer between sets, with a sound or vibration when rest is over.

- Voice rep counting and rep sounds or vibration, which can be turned off.

- Personal records for each exercise (most reps in a set, longest hold, best range of motion for each side).

- A weekly workout goal with a progress ring on the Home page.

- A few achievements, such as first workout, 7-day streak and 100 total reps.

- Export of all sessions as JSON or CSV files through the phone's share menu (this was already required as part of P5).

Batch 4: workout generator and guided workouts. The user chooses how much time they have (for example 10, 20 or 30 minutes), a focus (full body, upper body, lower body or core), a level and whether they have dumbbells. The generator then builds a workout from the 17 library exercises with sets, target reps or hold times and rest periods. It is rule-based, not machine learning, and it groups exercises by the camera view they need so the phone has to be moved as little as possible. The same choices always give the same workout, and a shuffle button gives a different one. In guided mode the app walks the user through the workout: placement tip, live analysis for each set, rest timer, next exercise, and a summary at the end. Every set is saved and counts towards the streak. Favourite workouts can be saved and repeated.

All of these features follow the existing rules. Streak, freeze and generator logic will live in the shared engine with tests, left and right values stay separate on every new screen, technique feedback stays limited to Tier A with cited sources, and the wording will always say "form feedback" and never anything medical. Nothing in these batches adds a network connection.

## 9.4 Evaluation plan

Every number in the final report will come from one of these six studies. Figure 3 shows how the MM-Fit studies will work.

Figure 3: Testing the engine with MM-Fit videos

| Study | Data | What is measured |
| --- | --- | --- |
| Repetition counting | MM-Fit, 616 sets | Average error in reps, share of sets exactly right, share within ±1 |
| Exercise verifier | MM-Fit, 10 exercises, 10 people | Accuracy, F1 per class and confusion matrix, leave-one-subject-out |
| Personalisation (3 studies) | MM-Fit | How much people differ (ICC), how often fixed vs personal thresholds flag normal reps, how many calibration reps are needed |
| Device performance | Our phone, live | Frames per second, per-frame time, memory, when the phone throttles |
| Pose reliability | Our phone, live | Landmark visibility per exercise and camera view, and what goes wrong |
| Cross-platform parity | Test files | JVM and JavaScript give identical counts and near-identical angles |

For the personalisation study, the idea is: MM-Fit's reps are normal workout reps, not deliberate mistakes, so a threshold that flags lots of them is producing false alarms. We will compare how often one population threshold flags each person's normal reps against how often a threshold built from that person's own first 8 reps does. If the fixed threshold keeps flagging a few particular people, that shows why personalisation matters.

## 9.5 Order of the next steps

- Finish the current batch (camera switch, licence, outlier-gate fix, debug readout).

- Device testing on our phone, then fix whatever it finds.

- Batch 1: new design, five pages and onboarding.

- Batch 2: calibration and form feedback (the main feature, which also completes P6 and P8).

- Build the MM-Fit processing pipeline and run the rep-counting and personalisation studies.

- Batch 3: streak calendar with freezes, reminders, rest timer, records and export.

- Batch 4: workout generator and guided workouts.

- Machine learning parts, if time allows.

- Final evaluation, polishing and the project report.

# 10. Limitations and Risks

- Nothing has been tested on a real phone yet. Frame rate, heat, mirroring and real-world tracking are all still unknown, and device testing could find problems that need rework.

- The technique rules (Layer 2) will use published thresholds, but we have no expert labels to check whether they agree with a real coach. The report will state this clearly, and no accuracy figure will be given for them.

- The pose model was trained and evaluated by Google only on photos from phones' back cameras. Using the front camera is outside the conditions it was tested on. Google's own figures also show the Lite model is the least accurate of the three versions and has the biggest differences between groups of people. These are Google's numbers, not ours, and we will cite them as such.

- The model is not meant for people more than about 4 metres away, when the head is not visible, or with several people in frame. The setup checks will need to enforce this.

- MM-Fit was recorded with one fixed camera at 30 frames per second, and some exercises are seated versions. Results from MM-Fit can't be claimed for other camera setups or the standing versions without our own testing.

- The personalisation study measures false alarms on normal reps. It does not prove that the app detects bad technique correctly.

- We built all fifteen exercise profiles and the full app before testing on a device, which saves time but means a basic problem could affect more code.

- Cloud sync is the one exception to the offline design. The security rules are published but not yet tested with a real client.

- Adding many app features (Section 9.3) takes time. The evaluation is what the academic value depends on, so we have ordered the work so that the MM-Fit studies are not pushed to the end, and the side features will be cut first if time runs short.

# 11. Conclusion

At this point Chiron has a complete, heavily tested analysis engine, all fifteen exercise profiles, and a working Android app with sign-in, history, streaks, health context, cloud sync, and now a live camera screen that counts reps and times holds. We have tried to build it carefully rather than quickly: every decision is written down, left and right are always kept separate, the app is honest about what it can claim, and every rule in the code is backed by tests that were checked by deliberately breaking the code.

The next step is the one we are most looking forward to and also slightly worried about: running it on our phone for the first time. After that we will turn Chiron into a complete fitness app, with form feedback as the main feature and a new design, a streak calendar, a workout generator and reminders around it, while the MM-Fit evaluation and the personalisation studies answer our research question and give the project its academic value.

# References

- Bazarevsky, V., Grishchenko, I., Raveendran, K., Zhu, T., Zhang, F., and Grundmann, M. (2020). BlazePose: On-device Real-time Body Pose Tracking. CVPR Workshop on Computer Vision for Augmented and Virtual Reality.

- Google. Model Card: MediaPipe BlazePose GHUM 3D (April 2021). Licensed under Apache License 2.0.

- Xu, H., Bazavan, E. G., Zanfir, A., Freeman, W. T., Sukthankar, R., and Sminchisescu, C. (2020). GHUM & GHUML: Generative 3D Human Shape and Articulated Pose Models. CVPR 2020, pp. 6184-6193.

- Strömbäck, D., Huang, S., and Radu, V. (2020). MM-Fit: Multimodal Deep Learning for Automatic Exercise Logging across Sensing Devices. Proceedings of the ACM on Interactive, Mobile, Wearable and Ubiquitous Technologies, 4(4). Dataset: zenodo.org/records/7607736 (CC BY 4.0).

- Parmar, P., Gharat, A., and Rhodin, H. (2022). Domain Knowledge-Informed Self-Supervised Representations for Workout Form Assessment (Fitness-AQA). ECCV 2022.

- Yin, H., et al. (2025). FLEX: A Large-Scale Multimodal, Multiview Dataset for Learning Structured Representations for Fitness Action Quality Assessment. arXiv:2506.03198.

- Mitchell, M., et al. (2019). Model Cards for Model Reporting. Proceedings of FAT* 2019, ACM.

- Android Developers documentation: CameraX, Jetpack Compose, Room, Health Connect and WorkManager. developer.android.com.

- Google MediaPipe documentation: Pose Landmarker for Android. ai.google.dev/edge/mediapipe.

- Firebase documentation: Authentication, Cloud Firestore and Security Rules. firebase.google.com/docs.

# Appendix A: Glossary

| Term | Meaning |
| --- | --- |
| Landmark | One of the 33 body points MediaPipe finds, such as the left knee, with a position and a visibility score. |
| Range of motion (ROM) | How far a joint moves during a repetition, in degrees. |
| Bilateral / BilateralSignal | Having a left and a right value. The BilateralSignal type stores both and never averages them silently. |
| State machine (FSM) | Logic that moves between fixed states (TOP, DESCENDING, BOTTOM, ASCENDING) and counts a rep when a full cycle finishes. |
| Hysteresis | A small band around a threshold so that noise near the threshold doesn't cause the state to flicker. |
| Isometric hold | An exercise where you hold a position instead of repeating a movement, like a plank. |
| Claim level | What kind of statement a finding makes: a measurement (1), a personal deviation (2) or a technique judgement (3). |
| Tier | Which claim levels an exercise is allowed to reach. Only Tier A can have technique findings. |
| Calibration / baseline | A few reps the user does so the app learns their normal movement. |
| Kotlin Multiplatform (KMP) | A way to write Kotlin once and compile it for several platforms, here Android, desktop JVM and JavaScript. |
| Mutation testing | Deliberately breaking a rule in the code to check that a test catches it. |
| Phase B | Our name for the first round of testing on a real phone (part of P4). |

# Appendix B: Project Files and How to Run It

| File or folder | What it contains |
| --- | --- |
| CLAUDE.md | The project rulebook that all development follows |
| docs/DECISIONS.md | Dated record of every decision, problem and change of plan |
| docs/CONTRACTS.md | Type-level contracts for the core |
| docs/ZERO_DATASET_BUILD_PLAN.md | Current scope, phases and evaluation plan |
| docs/FINAL_ARCHITECTURE.md | The original architecture review |
| docs/PROJECT_STATUS.md | Short status summary |
| docs/FEATURE_PLAN.md | Detailed plan for the new app features (Section 9.3) |
| core/domain, core/analysis | The shared engine and its tests |
| app/ | The Android app and its tests |
| data/mm-fit/ | The MM-Fit dataset (not committed to Git) |

To build the project, open the kinesis folder in Android Studio (set JAVA_HOME to Android Studio's bundled Java runtime if building from a terminal) and run:

gradlew assemble allTests :app:testDebugUnitTest

This builds everything and runs all tests on the desktop JVM, JavaScript and Android targets. To run the app, connect an Android phone with USB debugging turned on and press Run in Android Studio. The pose model file must be in app/src/main/assets, and the Firebase configuration file (google-services.json) must be in the app folder. The app needs a real phone, because MediaPipe does not include a library for the usual x86_64 emulators.

# Declaration and Signatures

We, Nitish and Dominic, declare that this report is a true account of the work done on the Chiron project up to the date given below. Everything described as completed has been built and passes our automated tests, everything described as planned has not yet been built, and our development method, including the use of AI-assisted coding tools, is described in Section 5.3.

Students

| Name | Signature | Date |
| --- | --- | --- |
| Nitish BCA, Final Year |  |  |
| Dominic BCA, Final Year |  |  |

Project Mentor

| Name | Signature | Date |
| --- | --- | --- |
| [Mentor's Name] Project Mentor |  |  |

Mentor's remarks